AI Project – Task Document

Project Title

AI-Powered Student Life Assistant

Github Repo

https://github.com/deryasne12-cpu/ai-student-life-assistant

Team and Roles

Derya Süne – Project Manager (planning, coordination, documentation, milestones)

Zamonbek Saydullaev -  Lazizbek Khudashkurov – Abdullah Büyükdeniz – AI/NLP Development (mood detection module) – Machine Learning Development (productivity prediction model)

Ömer Kesen – Backend Development (logic, data processing, suggestion system) – Frontend Development (user interface and interaction design)

Introduction Brief

This project aims to develop an AI-powered assistant that helps students manage productivity, emotional well-being, and daily study planning. The system collects simple daily inputs such as mood text, sleep hours, study duration, stress level, and task completion. It then analyzes this data using Natural Language Processing and Machine Learning techniques to generate personalized recommendations.

The main goal is to support students in making better decisions about study habits, rest, time management, and personal well-being.

Problem Statement

Students often face stress, low motivation, poor focus, and inefficient time management. Many existing productivity tools only focus on tasks and schedules, while mental state and emotional condition are ignored.

As a result, students may plan their day without considering whether they are tired, stressed, or mentally ready to study. This project solves that problem by combining emotional analysis and productivity prediction in one AI-based system.

Project Objective

The objective of this project is to create a prototype that can:

- Detect a student’s mood from text input.

- Predict daily productivity level.

- Recommend suitable study or rest actions.

- Generate a simple daily plan.

- Help students understand the connection between sleep, mood, study time, and productivity.

AI Components

1. Mood Detection Using NLP

The user enters a short sentence such as:

“I feel tired and stressed today.”

The system analyzes the text using NLP tools such as VADER or TextBlob.

Possible mood outputs:

- Positive

- Neutral

- Negative

- Stressed

- Tired

- Motivated

Example:

Input:

“I slept badly and I feel anxious.”

Output:

Mood: Negative / Stressed

2. Productivity Prediction Using Machine Learning

The system predicts the student’s productivity level based on daily data.

Input features:

- Sleep hours

- Study hours

- Mood score

- Stress level

- Task completion percentage

- Day of the week

Output:

- Low productivity

- Medium productivity

- High productivity

Possible ML models:

- Logistic Regression

- Decision Tree Classifier

- Random Forest Classifier

Example:

Sleep: 4 hours
Mood: negative
Study time: 1 hour
Stress level: high

Prediction:

Productivity Level: Low

3. Smart Suggestion System

After mood detection and productivity prediction, the system generates recommendations.

Example logic:

If mood is negative and productivity is low:

“Take a short break, reduce workload, and focus on one small task.”

If mood is positive and productivity is high:

“Start with your most difficult task and use a deep work session.”

If sleep is low:

“Avoid heavy study blocks and plan recovery time.”

Mindmap (Concept Overview)

Student Life Assistant

→ Mood Detection
→ Productivity Prediction
→ Smart Suggestions
→ Daily Planning
→ Well-being Support
→ Time Management
→ Sleep Analysis
→ Stress Awareness
→ Study Habit Improvement

Activity Flow

User Input
↓
Mood Text + Daily Data
↓
NLP Mood Detection
↓
Productivity Prediction Model
↓
Decision Logic
↓
Personalized Suggestions
↓
Daily Study Plan

Example User Scenario

A student opens the system and enters:

Mood text:

“I feel very tired and stressed because I have many assignments.”

Sleep hours:5 hours

Study hours:2 hours

Stress level: High

The system analyzes the data and gives:

Mood result: Stressed / Negative

Productivity prediction:

Low productivity

Suggestion:

“Start with one small assignment task. Study for 25 minutes, then take a 5-minute break. Avoid multitasking today.”

Daily plan:25 minutes study
5 minutes break
30 minutes light review
Rest period

Project Execution Plan

Week 1: Project Setup

- Define project scope.

- Finalize problem statement.

- Assign team roles.

- Create GitHub repository.

- Set up MS Teams communication.

- Prepare initial documentation.

Week 2: Mood Detection Module

- Research NLP tools.

- Test VADER or TextBlob.

- Create mood input function.

- Convert text into mood score.

- Test with different mood examples.

Week 3: Productivity Prediction Model

- Create sample dataset.

- Define input features.

- Train ML model.

- Test Logistic Regression and Decision Tree.

- Evaluate model accuracy.

Week 4: Suggestion System and Planner

- Create decision rules.

- Connect mood result with productivity prediction.

- Generate personalized suggestions.

- Build simple daily planning output.

Week 5: Integration and Testing

- Combine frontend, NLP, ML, and backend logic.

- Test the full system.

- Fix bugs.

- Prepare final prototype.

- Prepare final presentation and documentation.

Milestones

Milestone 1: Project setup completed
Milestone 2: Mood detection module functional
Milestone 3: Productivity prediction model implemented
Milestone 4: Suggestion system completed
Milestone 5: Streamlit prototype completed
Milestone 6: Final testing and presentation ready

Tools and Technologies

- Python – Main programming language

- VADER / TextBlob – Mood detection and sentiment analysis

- Scikit-learn – Machine learning model

- Pandas – Data processing

- Streamlit – User interface

- GitHub – Version control

- MS Teams – Communication and submission

- VS Code – Development environment

Dataset Plan

The project may use a small custom dataset created by the team.

Example columns:

sleep_hours, study_hours, mood_score, stress_level, task_completion, productivity_level

Example row:

5, 2, -0.6, high, 30, low

The dataset will be used to train the productivity prediction model.

Cost Management / Estimates

The project will use free and open-source tools. Therefore, the estimated cost is:

0€ Optional hosting may cost between:0€ – 5€ However, hosting is not required because the project can run locally using Streamlit.

Necessary Tools

- GitHub

- MS Teams

- Python environment

- Streamlit

- VS Code

- Required Python libraries:

  - pandas

  - scikit-learn

  - vaderSentiment / textblob

  - streamlit

Expected Output

The final system will provide:

- Mood analysis result

- Productivity prediction

- Personalized recommendation

- Simple daily study plan

- User-friendly Streamlit interface

Project Value

This project is useful because it does not only focus on task planning. It combines emotional state, sleep, stress, and study data to make smarter recommendations.

Unlike traditional productivity applications, this system considers both academic performance and student well-being.

Final Prototype Description

The final prototype will be a Streamlit web application where students can enter their daily information. After submission, the system will analyze the input and display AI-based results.

The prototype will demonstrate how AI can support students in daily academic life by helping them plan more realistically and avoid burnout.

Best regards, Group Members

Prof.Dr.Farhan Khan